## Slide 1: Functional Requirements: Remaining
COMPLETED
19 / 25
functional requirements done and tested
FR1 to FR10
FR13 to FR21
PENDING: 6
FR22: Settings
Privacy is done; notification and language settings remain
Partly done
FR25: AI task breakdown
Turns one task into subtasks using a model
Not started
FR23: AI stand-up reports
Summarises the activity feed into a daily report
Not started
FR24: AI sprint planning
Suggests which backlog tasks fit a sprint
Not started
FR12: OCR extraction
Reads text from images and scanned documents
Not started
FR11: AI project generation
Builds a project plan from an uploaded document
Not started
Notes: Say: 19 of the 25 requirements are done and tested. Six remain: settings is partly done (the privacy part works), and the five AI features have not started. Planned order: finish settings, then the AI task breakdown (FR25), because the stand-up report, sprint planning and project generation reuse the same pattern, then OCR (FR12) and finally project generation (FR11), which is the riskiest. Why the AI features are last: they depend on free model services with limits, so the product has to work fully without them first.